# Tab 1

## 1. Programme Overview

In this simulation, you will step into the role of a Junior Financial Analyst at CloudSphere Technologies, a leading SaaS company specializing in cloud infrastructure management and automation. The company is rapidly expanding, but its capital expenditure (CAPEX) — investments in data centers, cloud infrastructure, and R&D — has been growing unpredictably, exceeding budgets and creating visibility issues.

Your mission: design and implement a data-driven CAPEX spend monitoring and project tracking solution to help the Finance and Operations teams regain control over capital spending, improve decision-making, and align investments with strategic priorities.

Over this project, you’ll work with Excel and Power BI to track budgets, analyze variances, build dashboards, and deliver actionable insights. By the end of the simulation, you will have developed the skills and deliverables expected in a real finance analytics role — and a portfolio-ready project to showcase.

## 2. Learning Outcomes

By completing this simulation, participants will gain the following skills:

- CAPEX Management Fundamentals – Understand how businesses plan, track, and optimize capital expenditure.

- Data Collection & Cleansing – Extract and structure financial data from multiple sources.

- Excel Analytics – Perform variance calculations, scenario modeling, and what-if analysis.

- Data Modeling for BI – Design relational data structures linking budget, actuals, projects, and vendors.

- Power BI Dashboarding – Build interactive reports to visualize CAPEX performance.

- Business Communication – Translate complex financial data into executive-ready insights.

- Decision-Making & Scenario Planning – Recommend capital reallocation based on ROI and budget insights.

- Problem-Solving & Critical Thinking – Investigate causes of overspending and propose data-driven solutions.

- Stakeholder Reporting – Design and deliver insights for C-suite and project managers.

3. Daily Breakdown

Week 1 — Foundations & Excel Modelling
Goal: To establish a clean, structured, and validated CAPEX dataset that aligns with CloudSphere’s financial governance standards. Also define dataset ownership, ensure data integrity through cleaning and validation, build dynamic variance and scenario models, and document all assumptions for transparency and audit readiness. By the end of the week, the team should have a fully defined and approved data dictionary and project charter, a reconciled CAPEX master model (Budget vs Actuals), a scenario simulation workbook for forecasting, and clear documentation
Day 1: Project Kickoff & Orientation

CloudSphere’s Finance and Operations teams face major challenges managing CAPEX overruns. Before modeling or visualization, the team must fully understand the dataset structure, ownership, and alignment with financial reporting processes.

Objectives

- Define each dataset and column meaning (e.g., Approved_Budget = signed-off amount; Actual_Spend = validated payments).

- Assign ownership of data fields (Finance = Budget; Procurement = Vendor/Payment Terms).

Research

- Review CAPEX governance frameworks in SaaS and IT infrastructure projects.

- Explore examples of budget accountability models used in FP&A environments.

Activities

- Map dataset structure:

  - Identifiers: Project_ID, Project_Name, Capex_Category, Department.

  - Budget Fields: Approved_Budget, Budget_Month.

  - Actual Fields: Actual_Spend, Payment_Status, Actual_Spend_Month.

- Create a RACI chart defining data ownership and escalation structure.

Expected Output

- 01_Project_Charter.md (problem, scope, success metrics).

- 01_Dataset_Dictionary.xlsx (columns, definitions, owners).

- Stakeholder/RACI matrix.

Assessment

- Project charter approved by CFO or FP&A lead.

- Dataset dictionary complete and reviewed by stakeholders.

- Data ownership and cadence clearly defined — foundation validated for analysis.

### Day 2: Data Review, Cleaning & Mapping (Excel)

Accuracy in financial data is essential — duplicates or inconsistent dates can distort budget variance reports.

Objectives

- Validate presence of key fields (Project_ID, Capex_Category, Budget_Month).

- Standardize all monetary and date formats.

- Confirm consistency across department and vendor names.

Research

- Study data validation and cleansing methods in Excel and Power Query.

- Review internal finance data control policies for CAPEX reporting.

Activities

- Clean data using Excel:

  - Remove duplicates by Project_ID.

  - Standardize dates (ISO format or MM-YYYY).

  - Normalize text fields (Capex_Category, Department, Vendor_Name).

  - Apply validation lists for Payment_Status and Vendor_Category.

- Record all transformations in a Data Cleaning Log for traceability.

Expected Output

- CLOUDSPHERE_CAPEX_CLEAN.xlsx (validated dataset).

- 02_Cleaning_Log.md (documenting steps, before/after samples).

Assessment

- Clean dataset reconciles to source totals within ±1%.

- No missing or mismatched IDs; transformations traceable in the log.

- Data quality validated for downstream modeling.

### Day 3: Variance Modelling (Budget vs Actual)

Variance analysis highlights where spending diverges from plan — critical for CAPEX governance and accountability.

Objectives

- Compute variance metrics for each project and department.

- Visualize performance to flag overspending or underspending trends.

Research

- Review variance analysis techniques and Excel functions for dynamic reporting.

- Study financial variance thresholds commonly used in FP&A.

Activities

- Add variance fields:

  - Variance_Budget_vs_Actual = Approved_Budget – Actual_Spend.

  - Variance% = (Variance ÷ Approved_Budget) × 100.

- Apply conditional formatting (overspend = red; underspend = green).

- Build pivot tables to analyze variance by Project_ID, Department, and Capex_Category.

Expected Output

- CLOUDSPHERE_CAPEX_MASTER.xlsx (variance model).

- Pivot charts and summary table of top 10 overspent projects.

Assessment

- Variance metrics verified against sample records.

- Projects with ±5% deviation correctly flagged.

- Output reviewed by FP&A for consistency with manual checks.

### Day 4: Forecasting & Scenario Modelling

Scenario planning supports proactive CAPEX management — helping leadership visualize best, base, and worst outcomes.

Objectives

- Add “Scenario” inputs for cost fluctuations and project delays.

- Calculate projected total spend and revised timelines.

Research

- Review scenario modeling and what-if analysis methods in Excel.

- Explore techniques for integrating forecast data into variance models.

Activities

- Create driver inputs:

  - Scenario_Adjustment (%) (cost increase/decrease).

  - Scenario_Delay (Months) (timeline shift).

- Derive scenario metrics:

  - Scenario_Total_Spend = Actual_Spend + (Remaining_Budget × (1 + Scenario_Adjustment%)).

  - Scenario_SpendMonth = Actual_Spend_Month + Scenario_Delay.

Expected Output

- 04_Scenario_Model.xlsx (dynamic scenario workbook).

- Scenario comparison table showing CAPEX impact by case.

Assessment

- Model accurately updates with new scenario inputs.

- Scenario calculations align with total CAPEX projections.

- Finance team can interpret and explain model results.

### Day 5: QA, Sensitivity Checks & Documentation

Before dashboarding, models must be stress-tested and properly documented for audit readiness.

Objectives

- Validate model accuracy under different assumptions.

- Ensure documentation completeness for handover.

Research

- Review internal audit requirements for financial model validation.

- Study version control practices for analytical workbooks.

Activities

- Stress-test model (adjust parameters by ±10–30%).

- Cross-check totals against trial balance or ledger.

- Document assumptions, limitations, and formula logic.

Expected Output

- 05_Sensitivity_Analysis.xlsx (results of scenario tests).

- Model_Documentation.pdf (logic, assumptions, limitations).

Assessment

- Model passes accuracy and reconciliation tests.

- Documentation clear enough for another analyst to reproduce results.

- Model approved for Power BI integration.

## Week 2 — Visualization, Analysis & Delivery

Goal: To transform analytical outputs into a professional, executive-grade reporting environment. Integrate the validated CAPEX model into Power BI, establish dynamic relationships between budget, actual, and scenario datasets, and develop interactive dashboards that support strategic decision-making. The focus also includes validating scenario logic, analyzing vendor cashflow impacts, and ensuring all deliverables meet CloudSphere’s financial governance standards. By the end of this stage, the team will deliver a fully functional Power BI dashboard for real-time CAPEX tracking, scenario sensitivity analysis, and vendor performance insights—supported by comprehensive documentation, validated models, and an executive presentation for leadership review.

### Day 6: Power BI Connection & Model Setup

A unified model enables real-time CAPEX insight and cross-department analysis.

Objectives

- Import master Excel model into Power BI.

- Build foundational KPIs and relationships.

Research

- Study Power BI data modeling and relationship management.

- Review DAX calculation patterns for budget and variance metrics.

Activities

- Create relationships between tables (Capex_Budget, Capex_Actuals, Projects_Master).

- Define DAX measures for Total Budget, Actual, Variance %, and Scenario Spend.

- Validate all figures against the Excel source.

Expected Output

- ModelNotes.md (relationships and validation notes).

Assessment

- Model loads without relationship errors.

- DAX measures match Excel totals within 0.5%.

- Validation confirmed by FP&A stakeholder.

### Day 7: Dashboard Development

Dashboards give leadership a clear, visual pulse of CAPEX performance.

Objectives

- Build an interactive dashboard with multiple views and filters.

Research

- Review Power BI design best practices for executive reporting.

- Examine financial storytelling techniques using KPIs and visuals.

Activities

- Design dashboard pages:

  - Page 1: Overview — Total Budget, Actual, Variance %, Scenario KPIs.

  - Page 2: Project Breakdown — Spend by Department/Project/Vendor.

  - Page 3: Scenario View — Base vs Optimistic vs Pessimistic.

- Enable slicers for drill-down and dynamic comparisons.

Expected Output

- CAPEX_DASHBOARD.pbix (draft interactive dashboard).

- Dashboard validated against Excel model.

Assessment

- Visuals align with underlying data.

- Executive view provides clear, actionable insight.

- Dashboard passes FP&A usability review.

### Day 8: Scenario Validation & Sensitivity Testing

Leaders need clarity on how assumptions affect cashflow and future CAPEX risk.

Objectives

- Test scenario combinations and measure their effect on budget outcomes.

Research

- Review scenario-based decision modeling in FP&A.

- Study approaches to visualizing sensitivity ranges in Power BI.

Activities

- Adjust scenario drivers and record results in sensitivity table.

- Verify that KPI cards, charts, and scenario slicers update dynamically.

- Conduct presentation rehearsal for scenario interpretation.

Expected Output

- 08_Scenario_Sensitivity.xlsx (comparative scenario table).

- Updated Power BI dashboard with scenario interactivity.

Assessment

- Dashboard accurately reflects scenario logic.

- Visuals dynamically respond to parameter adjustments.

- Scenario insights ready for CFO presentation.

### Day 9: Vendor & Cashflow Analysis

Vendor payment cycles directly impact liquidity and capital efficiency.

Objectives

- Analyze vendor payment terms and their effect on project-level cashflow.

- Identify cashflow bottlenecks or late-payment risk areas.

Research

- Review working capital and vendor management best practices.

- Explore cashflow forecasting techniques in Power BI.

Activities

- Build pivot tables by Vendor and Payment_Terms.

- Visualize monthly CAPEX outflows by vendor and category.

- Compare Scenario vs Actual cashflow patterns.

Expected Output

- Vendor_Cashflow_Report.xlsx (pivot and variance analysis).

- “Vendor Cashflow” page added to Power BI with monthly trend visual.

Assessment

- Vendor reports reconcile with CAPEX totals.

- Cashflow timing variances clearly visible in visuals.

- Insights highlight potential vendor renegotiation opportunities.

### Day 10: Final Consolidation & Handover

The project concludes with packaging, executive reporting, and documentation for ongoing use.

Objectives

- Deliver all datasets, dashboards, and supporting documentation.

- Ensure the finance team can independently refresh and maintain the model.

Research

- Review standards for financial analytics handover documentation.

- Study effective storytelling for executive financial presentations.

Activities

- Export Power BI dashboard to PDF for board reporting.

- Write README.md (refresh process, folder structure, key contacts).

- Create short slide deck summarizing findings, trends, and recommendations.

Expected Output

- Final_Package.zip containing:

  - CLOUDSPHERE_CAPEX_CLEAN.xlsx

  - CLOUDSPHERE_CAPEX_MASTER.xlsx

  - 04_Scenario_Model.xlsx

  - CAPEX_DASHBOARD.pbix + PDF snapshot

  - README.md

  - Executive_Deck_5slides.pptx

Assessment

Deliver a 10–15 minute presentation summarizing your project, findings, and operational recommendations.